# Initial Project Planning Template

| Date | 1 July 2026 |
| --- | --- |
| Team ID | — |
| Project Name | Rising Waters – Flood Prediction System |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation

Two-week sprints; team of two (Sri Ram – Team Lead, Shaik Asma – Team Member).

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset & EDA | USN-1 | As a developer, I can generate/load a flood dataset with weather & terrain features | 2 | High | Sri Ram | 1 Jun 2026 | 7 Jun 2026 |
| Sprint-1 | Dataset & EDA | USN-2 | As a developer, I can visualize distributions, boxplots, correlation heatmap and pairplots for EDA | 2 | High | Shaik Asma | 1 Jun 2026 | 7 Jun 2026 |
| Sprint-1 | Preprocessing | USN-3 | As a developer, I can clean missing values and cap outliers so the data is model-ready | 1 | High | Sri Ram | 1 Jun 2026 | 7 Jun 2026 |
| Sprint-2 | Model Training | USN-4 | As a developer, I can train and compare Decision Tree, Random Forest, KNN and XGBoost classifiers | 3 | High | Sri Ram | 8 Jun 2026 | 14 Jun 2026 |
| Sprint-2 | Model Training | USN-5 | As a developer, I can automatically select and persist the best-performing model, scaler and metadata | 2 | High | Shaik Asma | 8 Jun 2026 | 14 Jun 2026 |
| Sprint-2 | Model Evaluation | USN-6 | As a developer, I can generate confusion matrices and an accuracy comparison chart for all models | 1 | Medium | Shaik Asma | 8 Jun 2026 | 14 Jun 2026 |
| Sprint-3 | Web Application | USN-7 | As a user, I can view a home page describing the project and current model accuracy | 1 | Medium | Shaik Asma | 15 Jun 2026 | 21 Jun 2026 |
| Sprint-3 | Web Application | USN-8 | As a user, I can enter weather & terrain values on a prediction form | 2 | High | Sri Ram | 15 Jun 2026 | 21 Jun 2026 |
| Sprint-3 | Web Application | USN-9 | As a user, I can submit the form and receive a Flood / No-Flood result with probability | 3 | High | Sri Ram | 15 Jun 2026 | 21 Jun 2026 |
| Sprint-4 | Result & UX | USN-10 | As a user, I see safety guidance on the flood-risk result page | 1 | Medium | Shaik Asma | 22 Jun 2026 | 28 Jun 2026 |
| Sprint-4 | Testing & Docs | USN-11 | As a team, we test the app end-to-end and finalize the README/documentation | 2 | High | Sri Ram, Shaik Asma | 22 Jun 2026 | 28 Jun 2026 |
| Sprint-4 | Deployment | USN-12 | As a team, we prepare the app for optional cloud deployment | 1 | Low | Sri Ram | 22 Jun 2026 | 28 Jun 2026 |