# Scalability & Future Plan

| Date | 1 July 2026 |
| --- | --- |
| Team ID | — |
| Project Name | Rising Waters – Flood Prediction System |
| Maximum Marks | 1 Mark |

## Current System Limitations

| S.No | Limitation | Impact | Priority to Address (High / Medium / Low) |
| --- | --- | --- | --- |
| 1 | Trained on a simulated, moderate-size dataset rather than real large-scale flood records | Accuracy may not generalize to real-world conditions | High |
| 2 | Single-process Flask development server | Limited concurrent request handling | Medium |
| 3 | No persistent storage of past predictions | Can't analyze historical usage trends or retrain on real feedback | Medium |
| 4 | No authentication or role separation (resident vs. official) | Cannot tailor guidance or restrict admin features | Low |

## Scalability Plan

| S.No | Scalability Aspect | Current State | Proposed Upgrade / Solution |
| --- | --- | --- | --- |
| 1 | User Load | Flask dev server, single process | Deploy with gunicorn + multiple workers behind a reverse proxy (e.g., on IBM Cloud Code Engine) |
| 2 | Data Storage | Flat CSV file, local model artifacts | Move to a managed database and object storage for datasets/model versions |
| 3 | Performance | In-memory model, sub-second inference | Add response caching and horizontal scaling for peak monsoon-season traffic |
| 4 | Security | No authentication, local only | Add HTTPS, rate limiting, and role-based access when exposed publicly |

## Future Roadmap

| Phase | Planned Feature / Enhancement | Target Timeline | Expected Impact |
| --- | --- | --- | --- |
| Phase 2 | Integrate a real, larger flood dataset (e.g., from Kaggle or government hydrology sources) | Q3 2026 | More reliable, generalizable predictions |
| Phase 3 | Public deployment on IBM Cloud with a production WSGI server | Q4 2026 | Accessible to real disaster-management teams |
| Phase 4 | Add historical prediction logging and a simple analytics dashboard | Q1 2027 | Enables trend analysis and model retraining feedback loop |